Meeting of Minutes:

| Event: | Requirement Gathering / Review Business Blueprint: Import Market Price (DOEB, EPPO, B100/E100, CMA) |
| --- | --- |
| Date: | 24 July 2026 |
| Place: | MS Teams Meeting |
| Participants: | Piti Chittrakarn (R2) Jidarin Manorom (R2) Kanokwan Jooprasong (R2) Phachara Saennamwong (R2) TOP CPDO-Jaruwan TOP CPDO Team |
| Minutes: | R2 (Piti Chittrakarn) |

- Objective of the Meeting

  - Review TOP CPDO’s comments on the Business Blueprint (Section 3: Source Data and Section 4: Data Hub), conclude the required revisions, and agree on the Blueprint confirmation timeline before starting development.

- Discussion / Outcome

  - Blueprint Revisions – Section 3: Source Data

    - DOEB (สรุปการผลิต นำเข้า จำหน่าย และส่งออกน้ำมันเชื้อเพลิง)

      - Sheet name changes: CPDO raised a concern that DOEB renames/renumbers sheets over time (e.g., “ตารางการผลิตสำเร็จรูป” may move from ตารางที่ 17 to 18), which could break the data loading.

        - The extraction logic matches sheets by name with the table number stripped (logical handling), so renumbering does not break the load.

        - R2 will add “Raw Sheet Name” (original sheet name from the source file) into every source table (ตารางที่ 17, 18, 19, … same concept) for validation and traceability back to the source file.

      - Sub Product breakdown: products such as แก๊สโซฮอล์ combine component items in one field, while the user needs the breakdown (e.g., เบส 1/เบส 2, เอทานอล, สารเติมแต่ง).

        - R2 will add a “Sub Product” field to separate component items — applied to all products/tables with this layout; left blank when a product has no sub item.

        - R2 reviewed the source file during the meeting — sub items are stored on separate rows, so the extraction is straightforward.

      - Date / Time Period (Blueprint item 4.4): the table specified both Date and Time Period while other monthly tables have Date only.

        - Agreed to remove Time Period from the source specification — monthly data will be stored as Date (a full date representing the month) only.

        - Time Period will be added as a field at the Data Hub level instead (for report display), and the related comments will be moved to the Data Hub section.

      - Sales tables with two measures: each page shows Volume (ล้านลิตร) paired with Price (บาท/ลิตร) for every item, so a single unit column is not sufficient.

        - Agreed to keep two measures per record: “Volume” and “Price” — the term “Volume” follows the source file header and user preference (instead of “Quantity”).

        - Add fixed unit columns “Unit of Price” = บาท/ลิตร and “Unit of Volume” = ล้านลิตร, applied to every table with this layout.

      - Fields labelled “Export”: naming leftover only — no export data is pulled. R2 will rename the fields to match the actual source file.

      - Pulling method: changed from the summary sheet to the detail sub-tables (by business type) so that the data set is complete.

      - By-sector table: the source contains aggregate rows (รวมทุกสาขา / รวมสาขา (ไม่รวม ม.10) / ม.10) in addition to the 5 sector rows (บริการ, ขนส่ง, อุตสาหกรรม, ราชการ, อื่นๆ).

        - Agreed to extract only the 5 sector detail rows to avoid double counting; totals will be computed by summation at the report level (Excel/BI).

        - TOP CPDO will cross-check against the data owner’s “DOEB by sector” file and confirm that the 5-row extraction is complete with no duplication.

      - Master data changes: product names can change between months (e.g., เอทานอล / สารเติมแต่ง renamed) — handled by the DOEB master data validation process (BW identifies un-maintained master data → iRPA notifies users by email → users maintain via Excel → iRPA loads back to BW). No additional Blueprint change.

    - EPPO (โครงสร้างราคาน้ำมัน)

      - GRM / Adjusted GRM: the Blueprint showed only one representative record (GRM), raising a question whether Adjusted GRM was excluded.

        - Agreed that the Blueprint must be explicit and complete (“the Blueprint is the bible”): R2 will list every captured item of the GRM block — including Adjusted GRM — as bullets, covering both the Thai and English tables.

      - Column “Create On” (ราคา ณ วันที่ of the EPPO price structure document): renaming to plain “Date” was rejected as ambiguous; agreed to rename to “Document Date” in the Blueprint. Final header naming can be reviewed again during development.

      - Pending values stored as 0: CPDO manager’s concern that users may misread 0 as an announced price; requested a dash/blank display instead.

        - Two options: (1) keep 0 in storage and format at the report level to display blank, or (2) do not ingest the value until it is announced (true blank).

        - Agreed to record this concern in the MoM only (no Blueprint change) and decide when actual data is loaded; R2 will demo the display result.

      - Exchange rate rows (between the upper and lower parts of the EPPO orange table) are not re-specified in this Blueprint because they are already captured by the existing implementation.

    - B100, E100

      - Date handling follows the same concept as DOEB: monthly data stored as Date; the Time Period qualifier is maintained at the Data Hub level.

      - R2 will re-capture the screenshots in this section (current images are blurry) — enlarged and sharp — so the document can be used for verification without opening the source files.

    - CMA

      - The table contains multiple time dimensions (Yearly / Monthly / Month-to-date). The data model already stores the qualifier field together with an as-of date key; R2 (Jidarin) demonstrated the data model — acknowledged by CPDO, no Blueprint change required.

  - Blueprint Revisions – Section 4: Data Hub and Document

    - After the Section 3 revisions are completed, R2 will align Section 4 (Data Hub) accordingly (Sub Product, Time Period, Volume/Price units, etc.) and move the related comments to this section.

    - Appendix (Chapter 7) examples are currently empty — R2 will fill in the examples before sending the revised version.

    - Responsible/approver names on the document were already updated during the meeting.

  - Working Agreements

    - R2 will send meeting materials in advance (~1 day; for a Thursday weekly meeting, by Wednesday morning) so the CPDO team and manager can review beforehand — the manager cannot always attend the meetings.

    - After the Blueprint confirmation, a weekly 1-hour progress meeting will be held until UAT (progress, plan, issues). Decisions that cannot be made in the meeting will be recorded in the MoM with a response due date (before the next weekly meeting).

    - Urgent items can be confirmed via the group chat; R2 will state clearly when an answer is needed. CPDO can confirm only after their manager’s approval.

    - During development, R2 will demo the Data Hub output in the weekly sessions and export files for CPDO to review offline (e.g., re-check column names such as Document Date).

    - Deployment governance: development follows Dev → QAS → Production; transporting to QAS for testing requires the user’s Blueprint confirmation email as evidence.

  - Blueprint Confirmation Timeline

    - R2 (Jidarin) will revise the Blueprint per the resolutions above and send it back by Monday 27 July 2026; if anything blocks, R2 will notify via email/chat.

    - TOP CPDO reviews the revised Blueprint from Thursday 30 July 2026 (avoiding the long holiday) and sends additional comments if any.

    - Email confirmation: earliest 30–31 July 2026; the CPDO manager is on leave for the whole following week, so at the latest early August 2026 (R2 requested not later than that). CPDO will expedite but cannot commit within next week.

    - After the email confirmation: the document sign-off will follow, then development starts together with the weekly meetings.

| No. | Description | PIC | Due Date |
| --- | --- | --- | --- |
| 1 | Revise the Business Blueprint per the meeting resolutions (Sections 3–4: Raw Sheet Name, Sub Product, Date/Time Period, Volume & Price with unit columns, rename “Export” fields, pull from detail sub-tables, 5 sector rows only, GRM + Adjusted GRM (TH/EN), Create On → Document Date, re-capture screenshots, Appendix examples) and send back for review | R2 (Piti / Jidarin) | 27 July 2026 |
| 2 | Review the revised Blueprint and send additional comments (if any) | TOP CPDO | 30 July 2026 |
| 3 | Cross-check the DOEB by-sector extraction (5 sector rows) against the data owner’s file and confirm via the group chat | TOP CPDO | Before confirmation |
| 4 | Confirm the Business Blueprint by email after manager approval (required before QAS deployment) | TOP CPDO | 31 July – early August 2026 |
| 5 | Demo the pending-value display (0 vs blank) and conclude the handling approach | R2 | During development |
| 6 | Set up the weekly 1-hour progress meeting and send materials 1 day in advance | R2 | After confirmation |
| 7 | Document sign-off | TOP CPDO / R2 | After email confirmation |